# NeuMF Implementation Plan for Book Recommendation System
## Phase 1: Data Preparation
### 1. Format User-Item Interactions
- Transform your ETL-processed data into user-book interaction format
- Map UserIDs and BookIDs to continuous integer indices
- Store these mappings for later inference
- Analyze rating distribution to determine appropriate threshold for binary conversion
- Consider the sparsity in your dataset (many zero ratings) when making format decisions
### 2. Convert to Binary Feedback
- Define positive interactions (e.g., ratings above 7 on your 0-10 scale)
- Use your explicit_rating column as a starting point
- Experiment with different thresholds if necessary
- Calculate interaction density to understand your data's sparsity level
- Document distribution patterns for later interpretation
### 3. Create Data Splits
- Implement time-based train/validation/test splits (70/10/20)
- Ensure all users appear in all splits to avoid cold-start scenarios
- Structure data for efficient loading during training
- Verify split statistics match expectations
### 4. Negative Sampling Strategy
- Design sampling approach for unobserved (user, book) pairs
- Consider weighted sampling based on book popularity
- Create separate sampling methods for training and evaluation
- Aim for 4-8 negative samples per positive during training
- Use 100 negative samples per positive for evaluation
## Phase 2: Feature Engineering Decisions
### 1. Core Interaction Features
- Include the basic user and item IDs as primary inputs
- Convert book ratings to binary indicators (interacted/not interacted)
- Consider rating values as weights rather than binary if appropriate
### 2. Leveraging ETL-Generated Features
- Evaluate incorporating your engineered features:
  - Book_per_rating_encoded: Book's average rating
  - Author_per_rating_encoded: Author's average rating
  - Publisher_per_rating: Publisher's average rating
- Consider these as auxiliary inputs to supplement the main model
- Test model versions with and without these features
- These can be especially valuable for addressing cold-start issues
### 3. Additional Feature Considerations
- User age can provide demographic context
- Book publication year for temporal patterns
- Consider user activity level and book popularity as additional signals
- Balance feature richness with model complexity
## Phase 3: NeuMF Model Implementation
### 1. Architecture Design
- Single model with two internal pathways
- User and item embedding layers for each pathway
- Element-wise product path (for learning linear interactions)
- Multi-layer perceptron path (for learning non-linear interactions)
- Fusion layer to combine both pathways
- Output layer with sigmoid activation for binary prediction
### 2. Model Configuration
- Define embedding dimensions for both pathways
- Set MLP layer sizes with appropriate activation functions
- Add regularization to prevent overfitting
- Configure loss function (binary cross-entropy)
- Set up optimizer with appropriate learning rate
### 3. Training Strategy
- Define batch generation process
- Implement negative sampling during training
- Configure early stopping based on validation metrics
- Set up learning rate scheduling
- Create model checkpointing to save best versions
- Monitor training progress with appropriate metrics
## Phase 4: Evaluation Framework
### 1. Metrics Implementation
- Implement ranking metrics:
  - Hit Ratio @ k (HR@k)
  - Normalized Discounted Cumulative Gain @ k (NDCG@k)
  - Area Under ROC Curve (AUC)
- Use standardized evaluation procedure for consistency
### 2. Performance Assessment
- Compare against baseline methods
- Analyze performance across different user segments
- Evaluate how the model handles cold-start situations
- Analyze impact of feature engineering choices
### 3. Hyperparameter Optimization
- Systematically test key parameters:
  - Embedding dimensions
  - MLP layer configurations
  - Learning rate and batch size
  - Negative sampling ratio
- Document performance implications of different choices
## Phase 5: Recommendation Generation
### 1. Inference Pipeline Design
- Build function to generate top-N recommendations for users
- Implement batch prediction for efficiency
- Convert internal indices back to original IDs
- Filter out previously interacted items from recommendations
### 2. Practical Application
- Create simple interface for testing recommendations
- Implement evaluation of recommendation quality
- Document model limitations and strengths
- Suggest potential improvements for future work
This plan provides a comprehensive yet focused approach for implementing a Neural Collaborative Filtering model for your book recommendation system. It leverages your ETL-processed data while addressing the unique challenges of your book dataset, particularly the rating sparsity issues.